1. Track actions

- What it says: A log of 7 programme items (Membership, Journal, Rewards, Trade-In, Sponsorship, Subscribe & Save, Promotions) and 24 content/asset tasks with 2025 due dates and agency comments. Promotions and discounts are approved for Phase 2. Get Help and Purpose are suggested for removal. Social links are deferred.

- What needs to be done: Refresh the statuses, since the dates are from March–April 2025. Chase the pending items: SS, Moonwalker and MRF product images, and the Journal, Rewards and Sponsorship briefs. Get client confirmation on the two removals.

- Area: Other (Operational)

- Expected outcome: One current tracker with every open item owned and dated.

2. Careers

- What it says: Sample careers copy with 3 roles (Sales Manager, Customer Support Specialist, Digital Marketing Specialist), apply-by-email, and an optional application form built with a Shopify app.

- What needs to be done: Write the final copy and role list, replace the placeholders (city, email), and decide whether to use an application form.

- Area: Other (Content) [Shopify Changes for the form]

- Expected outcome: A live careers page with a working way to apply.

3. Order Cancellation

- What it says: Generic Shopify how-to plus a sample policy: cancel within 24 hours or before fulfilment, after shipping it becomes a return, refund in 7–10 business days, and a confirmation email.

- What needs to be done: Confirm the policy, pick one refund timeline (other sheets say 5–7 and 7 days), set up the cancellation email and refund settings in Shopify, and publish the policy page.

- Area: Shopify Changes [Business for policy wording]

- Expected outcome: Customers know how to cancel, and cancellations and refunds run automatically with a confirmation email.

4. Returns & Exchanges

- What it says: Draft policy with a 30-day return window, unused items in original packaging, exchanges by size or style, refund in 7 business days, and free returns over $100. Non-returnable: personalised (custom) bats, used protective gear and sale items.

- What needs to be done: Client confirms the rules. Align the refund timing with the other sheets. Add a "non-returnable" notice on custom and sale product pages. Publish the policy.

- Area: Other (Business) [UI/UX for the notice]

- Expected outcome: One consistent policy, visible before purchase, so customers aren't surprised.

5. Shipping & delivery

- What it says: Shopify setup guide covering zones, free/flat/weight-based rates, standard (3–5 days), express (1–2 days) and international (7–21 days) delivery, local pickup/delivery, labels and tracking.

- What needs to be done: Decide the regions (other sheets say US-only), set the free-shipping threshold (the sheets give $50 and $75 examples), configure zones, rates and shipping profiles, and show delivery estimates on product, cart and checkout.

- Area: Shopify Changes [UI/UX for estimate display]

- Expected outcome: Accurate shipping costs and delivery estimates, and clear free-shipping messaging.

6. Order Status

- What it says: Shopify's status names (Open, Fulfilled, Paid, Unfulfilled, Partially Fulfilled, Cancelled) and the details shown for each order.

- What needs to be done: Build the order status/tracking page (Track actions asks for a form plus page content) and rename the statuses into customer-friendly labels.

- Area: Shopify Changes [UI/UX for labels]

- Expected outcome: Customers can check their order themselves without contacting support.

7. Gift Card balance

- What it says: How customers check a gift card balance, either on a dedicated page or at checkout, plus expiry and refund-to-card rules.

- What needs to be done: Create the balance page with a code-entry form and page content, and state the expiry clearly.

- Area: Shopify Changes [UI/UX for the page]

- Expected outcome: Customers can check their remaining balance in one step.

8. Payment options

- What it says: A list of 10 payment types: cards, PayPal, Apple/Google Pay, Shopify Payments, buy-now-pay-later, bank transfer, crypto, gift cards, cash on delivery and mobile wallets.

- What needs to be done: Client picks the final list. Three sheets currently give three different lists. Activate the chosen gateways, then align the checkout badges, footer and help text to that list.

- Area: Shopify Changes [UI/UX for badges]

- Expected outcome: One consistent payment list everywhere the customer sees it.

9. Customer Care

- What it says: Draft support page covering order support, returns, payments and discounts, with contact by email, phone and live chat (Mon–Fri 9–6 EST).

- What needs to be done: Supply the real email, phone number and chat hours, and reconcile the page with Get Help and Contact Us.

- Area: Other (Content)

- Expected outcome: One clear support page with real contact details.

10. Privacy Policy

- What it says: Template covering data collected, use, sharing, cookies, user rights and security, with placeholders throughout.

- What needs to be done: Fill in the placeholders and get legal review. Add a consent/cookie banner (NFR asks for consent management). Cover the collection of Player DoB.

- Area: Other (Legal) [Shopify Changes for the consent banner]

- Expected outcome: A compliant, published policy and a working consent mechanism.

11. Promotions & Discount

- What it says: How to set up verified discounts for six groups: Students, Military, Teachers, First Responders & Medical, Birthday and Competitive Cricket Players. It covers discount codes, customer tags and verification apps (GovX, SheerID, VerifyPass). Approved for Phase 2.

- What needs to be done: Get the cost and timeline estimate, choose a verification app, create the codes and tags, build a Discounts page, require login for verified discounts, and define how discounts stack with other offers.

- Area: Shopify Changes [UI/UX for the page and verification flow]

- Expected outcome: Eligible customers verify once and receive their discount automatically.

12. Feedback Forms

- What it says: An 8-question survey: satisfaction, what was bought, quality, ordering ease, discount use, a 1–10 recommend scale, free text and contact consent.

- What needs to be done: Finalise the questions (the product options are cricket-only, so update them if other sports come in), write the page content, and build the form.

- Area: Other (Content) [UI/UX for form design]

- Expected outcome: A structured way to collect customer feedback.

13. Get Help

- What it says: An FAQ in 5 groups: orders and shipping, returns, payments and discounts, Subscribe & Save, and contact.

- What needs to be done: Decide whether to keep it, because Track actions suggested removing it as redundant while the footer still lists it. If kept, align every answer with the final policies.

- Area: Other (Content)

- Expected outcome: A single FAQ with no contradictions, or a clean removal.

14. Subscribe & Save

- What it says: How to add subscriptions with a Shopify app (Recharge, Bold or Appstle). Example frequencies are monthly, bi-monthly and quarterly, with a 10% discount example and customer pause/skip/cancel.

- What needs to be done: Choose the app and the products (Track actions mentions cricket balls). Fix the frequencies and discount. Add a subscription selector on the product page and a manage-subscription area in the account.

- Area: Shopify Changes [UI/UX for the selector and portal]

- Expected outcome: Customers can subscribe to repeat items and manage deliveries themselves.

15. Gift Cards

- What it says: Terms (365-day validity, US-only, non-refundable, usable online and in retail stores) plus explicit requirements: a virtual card with barcode and PIN in the user's login, preset amounts of $25/$50/$100, an option to discount gift cards, and 7 occasion types.

- What needs to be done: Create the gift card products and presets, design the 7 occasion cards, show the virtual card with barcode and PIN in the account, and decide how gift-card discounts work.

- Area: Shopify Changes [UI/UX for card and wallet design]

- Expected outcome: Customers can buy, send and view gift cards easily.

16. Sponsorship

- What it says: Programme copy and a draft application form covering contact details, playing level, team, role, years played, sponsorship type, reasons, social links, and video/certificate uploads. It is open to competitive players, teams, clubs and academies.

- What needs to be done: Client defines eligibility, sponsorship amounts and deadline, which are still awaited. Then build the multi-step form with uploads.

- Area: Other (Marketing) [UI/UX and Shopify for the form]

- Expected outcome: A working application page and a defined selection process.

17. Rewards Program

- What it says: Points for actions (account 100, first purchase 200, $1 = 1 point, referral 500, review 100, socials 50 each, birthday 250), four tiers with multipliers, and a redemption ladder from $5 off up to $100 off or exclusive gear.

- What needs to be done: Get the client's brief and reconcile it with Membership, since the multipliers differ. Set up a loyalty app, build a points dashboard, and add points messaging on product pages.

- Area: Shopify Changes [UI/UX for the dashboard; Business for the rules]

- Expected outcome: A working points scheme customers can see and redeem.

18. Membership

- What it says: Four annual-spend tiers (Bronze, Silver, Gold, Platinum) with 3/5/10/20% discounts, shipping perks, early access, VIP support and a 1-on-1 gear consultation at the top tier.

- What needs to be done: Confirm the number of tiers (Track actions says 3), the benefits and the thresholds. Align with Rewards. Configure the tiers and design how a member's tier is shown.

- Area: Shopify Changes [UI/UX for tier display; Business for definitions]

- Expected outcome: Members see their tier and benefits automatically applied.

19. Journal

- What it says: A content concept with 5 categories: Gear Reviews & Buying Guides, Training & Techniques, Cricket News & Insights, Legends & Rising Stars, and Member Perks, plus a subscribe call to action.

- What needs to be done: Get a client brief, plan the editorial calendar, write the first articles, and decide how the Journal relates to the News page and the homepage "Latest News" panel.

- Area: Other (Content) [UI/UX for article templates]

- Expected outcome: A live content hub that supports browsing and gear discovery.

20. Site Map

- What it says: The core structure: an announcement bar, an 8-column nav (Bat, Bowl, Field, Wear, Play, Train, Services, Beyond Cricket), an 11-group filter spec with defaults, a 6-block footer, and header icons.

- What needs to be done: Finalise one category tree, design the menu, filter rail, footer and header icons, and resolve the duplicates. Then hand the structure to Shopify for the menu and filter setup.

- Area: UI/UX [Shopify Changes for menu and filter configuration]

- Expected outcome: A clear, consistent navigation and filtering experience.

21. Full Site – HL Plan & Status

- What it says: Design guidance (follow the brandbook, lots of white space, use icons), 11 homepage panels with phases, icon phases, the filter-rail rule, and 48 inner-page entries. The status columns are empty.

- What needs to be done: Design the 11 panels and icons by phase. Fill in the status columns. Add planned pages for Beyond Cricket. Remove the duplicated training text at the bottom.

- Area: UI/UX

- Expected outcome: A complete page plan with trackable design status.

22. Trade In

- What it says: A trade-in programme for bats, leg guards, gloves, thigh pads, helmets, kit bags and keeping gloves, with condition checkboxes, two different valuation rules, a calculator placeholder, a 4-step process and store credit.

- What needs to be done: Client settles one valuation rule and defines the missing deductions (only two of the five damage states have one). Design the request form and calculator. Build the request flow and store credit in Shopify.

- Area: Shopify Changes [UI/UX for the calculator and form; Business for the valuation rules]

- Expected outcome: Customers get an instant estimate, submit a request and receive store credit.

23. Full Site-Detailed Plan&Status

- What it says: Nothing. It is empty.

- What needs to be done: Fill it in or delete it.

- Area: Other (Operational)

- Expected outcome: No empty planning sheets left in the workbook.

24. Overall Feedback-Status

- What it says: Nothing. It is empty.

- What needs to be done: Fill it in or delete it.

- Area: Other (Operational)

- Expected outcome: Feedback status tracked in one place.

25. Product Pages ideas

- What it says: Two images: a quantity stepper (–, 1, +) and a "Guaranteed Safe Checkout" row of payment logos.

- What needs to be done: Design both components. The badge row must match the final payment list.

- Area: UI/UX

- Expected outcome: A product page with a clear quantity control and visible trust signals.

26. Registration

- What it says: Three labels only: Personal details, Payment methods, Return Policy.

- What needs to be done: Define the actual fields, design the registration flow (NFR also says subscribing should be followed by a register option), and set up the address book (Ship To and Bill To).

- Area: Shopify Changes [UI/UX for the flow]

- Expected outcome: A simple sign-up that stores the details the site needs.

27. Personalization

- What it says: Consumer profile fields: gender, Player DoB, LH/RH, LH/SH/LB, favourite player, role, bowling type, batting position, favourite colour, and minority/majority league. The Retailer and Reseller sections have no fields.

- What needs to be done: Define the Retailer and Reseller fields. Clarify the unclear labels (LH/SH/LB, minority/majority). Decide how the profile is stored in Shopify. Design onboarding, including multiple player profiles for parents.

- Area: Shopify Changes [UI/UX for onboarding]

- Expected outcome: Profiles that drive default filters and relevant offers.

28. Age Options

- What it says: Eight age bands from Grassroots (3–4) to Senior/Adult (18+) with a description of each. The height, bat size, leg guard, gloves, shoes and other-items columns are all empty. Ages 7–8 and 8–10 overlap at 8.

- What needs to be done: Client supplies the missing size data and resolves the overlap. Tag products by age band. Build the age filter and the level cards on the homepage.

- Area: Shopify Changes [UI/UX for level cards and filter; Content for the missing data]

- Expected outcome: Customers can shop by age and level and find the right size.

29. Main gears (hidden)

- What it says: A glossary of 7 gear groups: Batting, Bowling, Fielding, Protective, Clothing, Umpiring and Other Accessories.

- What needs to be done: Confirm whether the sheet is meant to be used. Compare it with the nav and filter categories. Use it to set up the collection structure.

- Area: Shopify Changes [UI/UX for nav mapping]

- Expected outcome: One agreed product structure across the nav, filters and collections.

30. Home Page Content

- What it says: Sample catalogue data: RSD Spark bats in sizes 1–6 ($145–180), balls ($11–13), Aero Shield 2.0 helmets XS–XL ($20–28), leg guards and gloves in Adult/Youth/Junior, and "My First Kit" by age band ($240–330). The picture folder column is empty.

- What needs to be done: Complete the product database and images, standardise the sizing schemes, load the products into Shopify, and design the product cards to fit these sizes and prices.

- Area: Shopify Changes [UI/UX for product cards]

- Expected outcome: A real catalogue the homepage panels can draw from.

31. Home Page Banner and punch line

- What it says: The sheet is only a placeholder. The content is in an embedded PowerPoint: a 5-banner hero, 5 punchlines, and revisions to homepage panels 2–9.

- What needs to be done: Design the 5 banners and punchlines. Source images for SG, MRF and SS. Prepare non-branded fallbacks. Resolve the 20% vs 25% offer.

- Area: UI/UX [Other (Content) for images and rights]

- Expected outcome: A finished hero and consistent offer messaging.

32. Fields for Products

- What it says: The product page field list: rating, price and discount, availability with Notify Me, category, manufacturer, quantity, Add to Cart, Buy, wishlist, favourites, size, sharing, description, frequently bought together, similar products, and reviews.

- What needs to be done: Design the layout, add the missing elements (image gallery, size guide, delivery info), and set up Notify Me, wishlist and reviews in Shopify.

- Area: UI/UX [Shopify Changes for Notify Me, wishlist and review apps]

- Expected outcome: A complete product page that supports a confident purchase.

33. Training Gears

- What it says: Six groups of training equipment: batting, bowling, fielding, fitness, conditioning and miscellaneous, about 30 items.

- What needs to be done: Create the training collections and products, and build the "Train" menu with its 3rd level.

- Area: Shopify Changes [UI/UX for the Train menu]

- Expected outcome: A working Train section with grouped products.

34. Non Functional Requirements

- What it says: 17 items: paging, consent management, filters aligned to search, hover magnifier, stored addresses, best seller marker, multiple payments, support strategy, customer categorisation, "why did you buy" question, coupon codes, tooltips, sellers name, buyer-type pricing, subscribe then register, and Go Back.

- What needs to be done: Split the list. UI/UX takes tooltips, magnifier, Go Back and the best seller marker. Shopify takes paging, consent, addresses, coupons and buyer-type pricing. Business takes the support and customer categorisation strategy.

- Area: Shopify Changes [UI/UX for the visible interactions; Business for strategy items]

- Expected outcome: A site that behaves well on the basics: fast loading, remembered addresses, correct pricing, and clear controls.

35. Bat customization

- What it says: Options for building a custom bat: willow type and grade, blade shape, spine and edge, handle, weight, balance, grain, finish and personalisation, plus maintenance advice and additional cost. The balance section is unfinished.

- What needs to be done: Define the option list, prices and lead times. Build the configurator with Shopify product options or an app. Design a guided step-by-step interface. Add the non-returnable notice.

- Area: Shopify Changes [UI/UX for the configurator]

- Expected outcome: Customers can order a custom bat with clear pricing and expectations.

36. Training

- What it says: Four notes: put player names against bat styles, state the bat style for Player Edition, list all player types, and add Grassroot/Junior labels to bat sizes.

- What needs to be done: Supply the player names and bat styles, list the player types, and add the age labels to bat sizes.

- Area: Other (Content) [Shopify Changes for the bat labels]

- Expected outcome: A Player Series section with clear, meaningful labels.

37. Web Development Best Practise

- What it says: Generic best practices on speed, mobile, SEO, security, scalability, accessibility and backups.

- What needs to be done: Use it as a checklist: WebP images, lazy loading, Core Web Vitals, clean URLs, sitemap, HTTPS. Pass the accessibility and mobile items to UI/UX.

- Area: Other (Technical/SEO) [UI/UX for mobile and accessibility]

- Expected outcome: A fast, secure, search-friendly and accessible site.